## Slide 1: Agile Presentation
Jakob Parnell
CS-250

## Slide 2: Product Owner
The Product Owner maximizes the value of the product and the work of the Development team
They are also responsible for managing the Product Backlog
The Product Owner represents the business/stakeholders, who provides direction for the entire team regarding what will be built and how it will be built

## Slide 3: Scrum Master
The Scrum Master is responsible for ensuring Scum
  Scrum is an “empirical process” which means that information is acquired through experimentation and observation as opposed to a defined predictive process
  Scrum is a control model that is focused on adaptation in both the solution and process.
The Scrum Master helps the team see what interactions are helpful and aids the process of changing unproductive processes into helpful ones.

## Slide 4: Team Role
The Development Team are the ones who do the ‘work’ producing a functional product at the end of each sprint increment.
In a Development Team everyone is ‘equal’ in the sense where they are empowered to make their own decisions and produce a product that is tailored to their idea of ‘done’ which coincides with the stated requirements.
These members are self-organizing, cross-functional, and contain no title. They may be somewhat specialized, but they should all be able to work on their own and not rely on another if possible.

## Slide 5: Software Development Life Cycle (SDLC)
The SDLC of Agile consists of phases that are iterated through every single sprint. These phases consist of:
Planning – Planning in Agile is done at the ‘last responsible moment’ which refers to the latest point that a decision can be made without changing the outcome of the project. This is different from the traditional management approach where planning is done at the beginning.
Requirement Analysis – The requirements of the project are recorded as stories in Agile. These stories are created with the intention of being able to be spoke to another person as if you were having a conversation. These stories are recorded in the product backlog which gets constantly updated.
Design – The user stories are recorded in the product backlog which gets constantly refined during the sprints. This product backlog is also communicated with the company to ensure the goals of the log coincide with all parties.
Coding - The implementation of the product is done in sprints, where user stories are selected, or even just part of a user story that gets completed by the end of the 2~ week duration. This small increment allows for small goals to be accomplished and functionality to be both obtained and tested in a short period of time.
Unit Testing – Testing in Agile is done constantly throughout each sprint as soon as functionality is obtained. Due to this, the developer and tester are required to be able to work together well.
Acceptance Testing - Acceptance testing is done at a ‘higher level’ than unit testing. This testing is usually done when grooming the user stories and involves tests that that measure the behaviors of the system visible to the user.

## Slide 6: Describing Waterfall Model
The Waterfall Model was the first SDLC process created and, according to the tutorialspoint website included in the course resources, it is referred to as the “linear-sequential life cycle model.”
In the Waterfall Model, each phase must be completed before the next can begin and there is no other means of traversing the phases.
The phases are Requirement Analysis, System Design, Implementation, Testing, Deployment, and Maintenance.
The aspect of the waterfall model that makes it differ the most from the agile method is that it is plan-driven. As Charles Cobb states, “It attempts to defined and document detailed requirements and a plan for the entire project prior to starting the project.”

## Slide 7: Which Approach to Choose?
Waterfall
Waterfall is better suited for projects where the requirements are clearly outlined and not likely to change.
Although this method might work in some instances, the problem arises when you consider that most projects are not clearly defined at first and are subject to change.
Waterfall focuses on the structure of the project
Agile
Agile starts with a less well-defined plan that focuses on adapting to the needs of the project as it progresses.
Customer interaction is the focus point of agile. It ensures this quality through customer involvement that is built into the framework.
Because project requirements constantly change, Agile focuses on the flow of the project through a more fluid structure.

## Slide 8: Conclusion
I think Agile is better due to its flexibility and adaptability to constant change which is an ever-growing factor in our society.
I believe this to be the consensus of the majority as well because if it were not to be the case, we would be taking a class in waterfall/traditional development for our SDLC class…

## Slide 9: References
Cobb, C. G. (2015). The Project Manager's Guide to Mastering Agile. John Wiley & Sons Inc.
SDLC tutorial. Tutorialspoint. (n.d.). https://www.tutorialspoint.com/sdlc/index.htm